## Slide 1: The University of Western Australia School of Computer Science and Software Engineering CITS5502 Software Processes
Lecture 2
Revision of Models of a Software Process

## Slide 2: Key concepts
Types of Software Processes
  Significant shifts in Software Development
Use of Paradigms, Models, Methods/Methodologies
Twelve activities in every software project
Life Cycle Paradigm, Cascade, Waterfall or phased model
  Phased approach with specific entry/exit criteria
Prototyping Paradigm with advantages and problems
  RAD and Stepwise Refinement models
  Barry Boehm’s Model for Prototype Development
Object Oriented Approaches
  Rational Unified Process (RUP)
Development as a Maintenance Process – Incremental methods
Agile Paradigm and Manifesto
Tom Gilb’s Evolutionary Paradigm

## Slide 3: Levels of Abstraction
Estimates
Models
Methodologies
Paradigms
Plans
Controls
(Provides framework of concepts)
e.g., Life Cycle, Prototyping A & B, Evolutionary
(Provides activities and decision points)
e.g., Waterfall, Spiral, Increment
(Provides organization specific details)
e.g., in-house or purchased
(Provides project specifics)
(Theoretical)
(Practical)
You can interpret as “A derives B” or “B is derived from A”. e.g., Models are derived from Paradigms.
Plans requires Estimates (e.g., estimates on the budget). It is impossible to get Estimates unless you have Methodologies.
Certain organizations have ethos & this would reflect in their Methodologies.

## Slide 4: The 12 Activities in every software project
F
Feasibility and
Initial Planning
A
Analysis of
Requirements
E
Education and
Tool Assembly
U
User Training
D
Design
(Detailed)
C
Code and Test
Individual Modules
I
Integration of
Modules and
Implementation
M
Manuals and First
Prototype with
Screen Mockups
T
Testing to
Appropriate Level
P
Promotion
of Product
S
Support for
Customer in
Initial Use
R
Review after short
Period of Use
T. Woodnings – 1 October 1988

## Slide 5: Waterfall or phased model
Question: Can you think of any suitable entry and exit criteria for each phase of the waterfall model?

## Slide 6: Prototyping Paradigm
A prototype typically simulates only a few aspects of, and may be completely different from, the final product
In this paradigm, the emphasis is on creating prototypes to
  get valuable feedback from the user earlier in the project
  let the client compare if the software matches the specification

## Slide 7: Spiral Model of the Software Process
Checkpoints to decide “go” or “not go”
In the Spiral model, emphasis is on building prototypes and risk analysis.

## Slide 8: Rapid Application Development (RAD) model
Use minimal planning in favour of rapid prototyping.

## Slide 9: Rational Unified Process (RUP) Model
This is an iterative software development process framework created by Rational Software Corporation (part of IBM) in 2003. It is intended to help software teams to select elements of the process that are appropriate to their needs.
RUP is based on a set of building blocks and content elements, describing what is to be produced, the skills required, and explanation about how specific development goals are to be achieved.

## Slide 10: Incremental Methods
This is a software development method where the product is designed, implemented, and tested incrementally.
There are some variants of incremental development, including:
  The methods may involve a series of mini-waterfalls being performed.
  The initial software concept, requirements analysis, and design of architecture and system core may be defined using the waterfall model, but the implementation and product delivery are done incrementally.

## Slide 11: The Agile Paradigm and Manifesto
Individual and Interactions | over | Processes and Tools
Working Product | over | Comprehensive Documentation
Customer | over | Contract Negotiation
Responding to change | over | Following a plan
That is, while there is value in the items on the right, under the Agile paradigm, items on the left are valued more.

## Slide 12: Some Agile Software Development Models
Scrum
Extreme programming (XP)
Feature-driven development (FDD)
Test-driven development (TDD)
Kanban
Adaptive software development (ASD)
Lean software development
Rapid application development (RAD)
Exercises: Research for more detail on some of these models yourself.

## Slide 13: Gilb’s Evolutionary Paradigm
The 10 basic principles of the Evolutionary Project Management method are:
  E1: Decompose by performance results and stakeholders
  E2: Do high-risk steps early, learn how ‘unknowns’ really perform;
  E3: focus on improving your most valuable performance objectives first;
  E4: Base your early evolution on existing frameworks and stakeholders;
  E5: design to cost dynamically;

## Slide 14: Gilb’s Evolutionary Paradigm
The 10 basic principles of the Evolutionary Project Management method are:
  E6: design to performances dynamically;
  E7: invest in an open-ended architecture early on;
  E8: Motivate your team by rewarding results;
  E9: Prioritize changes by value, not place in queue;
  E10: Learn fast, change fast, adapt to reality fast.

## Slide 15: Recommended Reading
Royce: Chapter 5 “Life-Cycle Phases”
Wysocki: Chapter 2 “SDPM Roadmap”
Pressman: Sections on “The Linear Sequential Model” and “The Prototype Modell”
Sommerville: Sections on “Boehm’s Spiral Model”, “Process Iteration”
Evolutionary paradigm: http://concepts.gilb.com/dl59
Agile software development: https://en.wikipedia.org/wiki/Agile_software_development